MASTER PROJECT PLAN

Preparedness, Safety & Continuity Portal (PSCP)
Workforce Locator

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Version 2.0

May 2026

PSCP Workforce Locator Development Team

INTERNAL USE ONLY

# Document Control

| Field | Detail |
| --- | --- |
| Document Title | Master Project Plan |
| Project Name | Preparedness, Safety & Continuity Portal: Workforce Locator |
| Version | 2.0 |
| Status | Active |
| Date Prepared | May 05, 2026 |
| Prepared By | PSCP Workforce Locator Development Team |
| Classification | Internal Use Only |

# Table of Contents

1. Executive Summary

2. Project Objectives

3. Scope Definition

4. Work Breakdown Structure

5. Development Phases & Timeline

6. Resource Allocation

7. Risk Management

8. Quality Assurance Strategy

9. Stakeholder Communication Plan

10. Budget & Cost Considerations

11. Success Criteria & Acceptance

12. References

# 1. Executive Summary

The Preparedness, Safety & Continuity Portal: Workforce Locator is a mission-critical, real-time workforce monitoring platform that synchronizes precise personnel location data with live disaster telemetry. Built on the Laravel 12 framework, the system provides a Unified Command Center that empowers administrators to visualize field personnel distributions alongside active earthquake, volcanic, and environmental hazard data — enabling rapid risk assessment and emergency response coordination.

This Master Project Plan consolidates all strategic, operational, and technical initiatives into a single authoritative guide. It defines the project scope, phased development roadmap, resource requirements, risk mitigation strategies, and measurable success criteria to ensure disciplined delivery and sustained operational excellence.

# 2. Project Objectives

## 2.1 Primary Objective

To deliver and maintain a high-availability, hazard-aware workforce tracking platform that replaces manual check-in processes with an integrated, geocoded, and immutable monitoring command center.

## 2.2 SMART Objectives

| # | Objective | Measure | Target |
| --- | --- | --- | --- |
| O-1 | Provide real-time GPS-based location capture for all field and office personnel. | Successful check-in rate | ≥ 99% |
| O-2 | Integrate live disaster data from at least two (2) authoritative global hazard providers. | Active provider count | ≥ 2 |
| O-3 | Ensure sub-second page transitions across all administrative interfaces. | Average page load time | < 1 second |
| O-4 | Enforce zero unauthorized access to personnel data through role-based access control. | RBAC compliance audit pass rate | 100% |
| O-5 | Maintain immutable, auditable location records for compliance and historical analysis. | Audit log integrity verification | 100% |

# 3. Scope Definition

## 3.1 In Scope

| Category | Description |
| --- | --- |
| Authentication & Identity | Secure login, registration, RBAC (Admin/Employee), and profile management. |
| Real-time Telemetry | Browser-based GPS capture, reverse-geocoding, throttled REST API (/api/location). |
| Unified Command Center | Interactive Leaflet.js map with workforce plotting, hazard markers, and dynamic layer toggling. |
| Disaster & Hazard Integration | USGS Earthquake API, NASA EONET API, active fault lines, volcano markers, and KMZ/KML data rendering. |
| Workforce Geography & Analysis | Home vs. Office distribution analysis with synchronized list-map interactions and solo marker highlighting. |
| Audit & History | Immutable track logs, movement pattern analysis, and advanced search/filter capabilities. |
| Performance Optimization | Skeleton loaders, database indexing, optimized queries, and Vite 7 asset bundling. |

## 3.2 Out of Scope

| Item | Rationale |
| --- | --- |
| Native mobile application (iOS/Android) | Deferred to Phase 4 (Future Development). |
| Predictive hazard alerting and AI analytics | Deferred to Phase 4 (Future Development). |
| Geofencing and virtual perimeter automation | Deferred to Phase 4 (Future Development). |
| Third-party HR system integration | Not within current organizational requirements. |

# 4. Work Breakdown Structure

The project is organized into the following functional work packages, each corresponding to a deliverable module.

WP-1: Authentication & Identity Module

1.1 Secure Login & Registration

1.2 Role-Based Access Control (RBAC)

1.3 Profile Management

WP-2: Real-time Telemetry & Tracking Module

2.1 GPS Capture Engine (Geolocation API)

2.2 Reverse-Geocoding Service

2.3 Throttled Reporting API

2.4 Contextual Logging (Home/Office)

WP-3: Unified Command Center (Admin)

3.1 Interactive Fleet Map (Leaflet.js)

3.2 Hazard Integration Layer

3.3 Dynamic Layer Engine

3.4 Real-time Stats Dashboard (Chart.js)

WP-4: Disaster & Hazard Tracking Module

4.1 USGS Earthquake Integration

4.2 NASA EONET Integration

4.3 Geospatial Asset Management (KMZ/KML)

WP-5: Workforce Geography & Spatial Analysis

5.1 Distribution Analysis (Home vs. Office)

5.2 Synchronized List-Map Interaction

5.3 Solo Marker Highlighting

WP-6: Audit & History Module

6.1 Immutable Track Logs

6.2 Movement Pattern Analysis

6.3 Search & Filter Engine

WP-7: Performance & Optimization Layer

7.1 Responsive UI/UX (Tailwind CSS v4)

7.2 Instant Transitions (Skeleton Loaders)

7.3 Asset Orchestration (Vite 7)

# 5. Development Phases & Timeline

## Phase 1: Core Telemetry — Completed

Establishment of the foundational tracking infrastructure.

| Deliverable | Status |
| --- | --- |
| GPS coordinate capture via browser Geolocation API | ✅ Complete |
| Admin dashboard with live activity feed | ✅ Complete |
| Responsive mobile UI for field check-ins | ✅ Complete |
| Containerized deployment (Docker/Sail) | ✅ Complete |
| User authentication and RBAC implementation | ✅ Complete |
| Reverse-geocoding for submitted coordinates | ✅ Complete |

## Phase 2: Disaster Integration — Completed

Integration of live environmental hazard data into the monitoring platform.

| Deliverable | Status |
| --- | --- |
| USGS Earthquake API synchronization | ✅ Complete |
| NASA EONET natural event integration | ✅ Complete |
| Active fault line map layer | ✅ Complete |
| Volcano location map layer | ✅ Complete |
| KML/KMZ file support and rendering | ✅ Complete |

## Phase 3: Performance & Scale — Completed

Optimization of system performance for operational readiness.

| Deliverable | Status |
| --- | --- |
| Advanced database indexing for time-series data | ✅ Complete |
| Skeleton loaders for data-heavy components | ✅ Complete |
| Optimized database queries for instant transitions | ✅ Complete |
| Unified Command Center consolidation | ✅ Complete |
| Workforce Geography synchronized interactions | ✅ Complete |

## Phase 4: Intelligence & Automation — Future

Advanced capabilities planned for subsequent releases.

| Deliverable | Status | Priority |
| --- | --- | --- |
| Predictive alerts based on disaster trajectory | Planned | High |
| Geofencing for virtual zone-based check-ins | Planned | Medium |
| Native mobile app with background tracking | Planned | Medium |
| Push notification alerts for hazard proximity | Planned | High |
| AI-powered movement pattern anomaly detection | Planned | Low |

# 6. Resource Allocation

## 6.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Backend | Laravel 12 (PHP 8.2+) | MVC framework, API routing, business logic |
| Frontend | Blade, Tailwind CSS v4 | Server-side rendering, responsive styling |
| Database | MySQL | Relational data persistence, indexed queries |
| Mapping | Leaflet.js | Interactive geospatial visualization |
| Charts | Chart.js | Dashboard analytics and distribution graphs |
| Build System | Vite 7 | Modern frontend asset bundling |
| Containerization | Docker (Laravel Sail) | Development and deployment environment |
| Deployment | Nixpacks (PaaS-ready) | Cloud-native deployment automation |

## 6.2 External Data Providers

| Provider | API | Data Provided |
| --- | --- | --- |
| USGS | Earthquake Hazards API | Global seismic event data (magnitude, location, depth) |
| NASA | EONET API | Natural events (wildfires, storms, floods) |
| OpenStreetMap | Nominatim / Tile Server | Reverse-geocoding and base map tiles |

# 7. Risk Management

## 7.1 Risk Register

| ID | Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | GPS accuracy degradation in indoor environments | High | Medium | User guidance on outdoor reporting; accuracy threshold validation. |
| R-02 | External API downtime (USGS/NASA) | Medium | Medium | Graceful degradation with cached data; timeout handling with fallback. |
| R-03 | Unauthorized access to personnel location data | Low | Critical | RBAC enforcement, AdminMiddleware, CSRF/XSS protection. |
| R-04 | API abuse via excessive telemetry submissions | Medium | High | Rate limiting (30 req/min); input sanitization and validation. |
| R-05 | Database performance degradation at scale | Low | High | Composite indexing; query optimization; connection pooling. |
| R-06 | Browser geolocation permission denial by users | Medium | Medium | Clear UI prompts; fallback instructions in user manual. |
| R-07 | KMZ/KML file parsing failures for hazard layers | Low | Low | Pre-validated local data files; error boundary rendering. |

## 7.2 Contingency Measures

Data Redundancy: Regular automated backups of the employee_locations table.

Service Continuity: Docker-based deployment ensures rapid environment replication.

Incident Response: Centralized logging via storage/logs/laravel.log for immediate diagnosis.

# 8. Quality Assurance Strategy

## 8.1 Security Testing (VAPT)

| Test Category | Methodology | Status |
| --- | --- | --- |
| SQL Injection | Eloquent parameter binding audit | Verified |
| Broken Access Control | AdminMiddleware role verification | Verified |
| API Throttling Abuse | Rate limit stress testing | Mitigated |
| PII Exposure | RBAC field-level access audit | Verified |
| CSRF / XSS | Laravel native protection review | Verified |

## 8.2 Performance Standards

| Metric | Target | Validation Method |
| --- | --- | --- |
| Page transition latency | < 1 second | Skeleton loader and query profiling |
| API response time (/api/location) | < 500 ms | Endpoint benchmarking |
| Map render time (full layers) | < 3 seconds | Layer initialization profiling |
| Concurrent user support | ≥ 50 simultaneous | Load testing under containerization |

## 8.3 Functional Validation

All core user workflows verified per the Process Workflow document.

Functional coverage validated against the Functional Requirements specification.

UI/UX tested across mobile (field check-in) and desktop (command center) environments.

# 9. Stakeholder Communication Plan

| Stakeholder Group | Communication Method | Frequency | Content |
| --- | --- | --- | --- |
| Project Sponsor / Management | Status report | Weekly | Phase progress, risk updates, key decisions |
| Development Team | Stand-up / sync meeting | Daily | Task progress, blockers, technical decisions |
| End Users (Employees) | Release notes / User manual | Per release | Feature changes, new workflows |
| Security & Compliance | VAPT summary report | Per assessment | Vulnerability findings, remediation status |

# 10. Budget & Cost Considerations

## 10.1 Infrastructure Costs

| Item | Model | Notes |
| --- | --- | --- |
| Cloud hosting (PaaS) | Pay-as-you-go | Nixpacks-compatible platform (e.g., Northflank, Render) |
| MySQL database | Managed instance | Included in PaaS or standalone managed DB |
| SSL certificate | Free (Let's Encrypt) | Mandatory for production HTTPS enforcement |
| Domain registration | Annual renewal | Organization-provisioned |

## 10.2 Operational Costs

| Item | Model | Notes |
| --- | --- | --- |
| USGS API | Free / Public | No usage fees; rate-limited by provider |
| NASA EONET API | Free / Public | No usage fees; API key recommended |
| OpenStreetMap tiles | Free / Open-source | Fair-use policy; self-hosting optional |
| Reverse-geocoding service | Free tier / Pay-per-use | Volume-dependent; evaluate provider limits |

# 11. Success Criteria & Acceptance

The project shall be considered successfully delivered when the following criteria are met:

| # | Criterion | Verification |
| --- | --- | --- |
| SC-1 | All Phase 1–3 deliverables are complete and operational in the production environment. | Deployment verification checklist |
| SC-2 | Personnel can successfully submit location reports from both mobile and desktop browsers. | End-to-end workflow testing |
| SC-3 | The Unified Command Center displays workforce positions alongside live disaster data. | Functional demonstration |
| SC-4 | RBAC prevents unauthorized access to administrative functions and personnel data. | Security audit pass |
| SC-5 | All page transitions meet the sub-second performance target. | Performance benchmark results |
| SC-6 | Immutable audit logs are maintained for all location submissions without data loss. | Data integrity verification |
| SC-7 | The system passes VAPT assessment with no critical or high-severity findings unresolved. | VAPT report sign-off |

# 12. References

The following companion documents provide detailed specifications for each area of the project:

| # | Document | Description |
| --- | --- | --- |
| 1 | Project Overview | System introduction, purpose, and key features |
| 2 | Process Workflow | Operational sequences for employees and administrators |
| 3 | Functional Requirements | Core functional specifications |
| 4 | System Architecture | High-level architecture and technology stack |
| 5 | Database Documentation | Physical database schema and indexing strategy |
| 6 | Deployment Guide | Installation, deployment, and maintenance procedures |
| 7 | User Manual | End-user operating instructions and troubleshooting |
| 8 | VAPT Report | Security assessment findings and remediation status |
| 9 | Presentation | Stakeholder presentation slides |
| 10 | Project Plan | This document |
| 11 | Project Modules | Detailed functional module breakdown |

— End of Document —